IEEE FIPA P2PNA Meeting Resolutions

Munich, Jan 3 2006

1- Established an outline of a 'functional architecture of the P2P Nomadic Agent Architecture' in Munich. This outline is currently completed, reviewed and developed by the TC Chairs to become a (readable) draft proposition scheduled for release on January 27 06.

Future tasks:

2- Define elements of the 'functional definition of the P2P Nomadic Agent Architecture' and map them to existing implementations  (Mid Feb 06)

3- Define a conceptual demonstration for P2P + FIPA  (Mid Feb 06)

4- Start writing reference implementation (March 1st 06)

5- FIPA internal release of the first reference implementation (April 15 06)

6- FIPA internal release of the conceptual demo (April 15 06)

7- Technical face-to-face developer meeting (Beginning of May 06 in Helsinki)

8- FIPA preliminary release of the first reference implementation (May 15 06)

9- FIPA internal release of the conceptual demo (tbd)

The IEEE FIPA P2PNA WG is on track and should reach the objectives stated during the kickoff meeting.

Best regards

Bernard, Michael, Heikki.

____________________________

Bernard Burg, Panasonic Research, 550 S. Winchester Blvd., Suite 300 San

Jose,  CA 95128 USA

Tel: +1 408 551 4477  Fax:  +1 408 551 4499